## Slide 1
EYUP VURAL AYDIN, Ph.D.
CHAIRMAN
ISTANBUL PPPCOE

## Slide 2
PPP PROJECTS:
FROM IDEA TO IMPLEMENTATION-1
PPP has been well practiced in many developed countries for delivering construction and building projects
The success and advantages of adopting PPP in these places have been well documented
But unfortunately not all of these PPP projects have been equally successful
For countries that are new at adopting PPP it is even more important for them to identify the success factors in order to maximize the advantages of this method and to reduce the risks for all concerned parties

## Slide 3
POTENTIAL OBSTACLES
Normally the advantages of PPP that are touched on rather than the potential obstacles;
“lengthy delays in negotiation”
“lack of experience and appropriate skills”
“lengthy delays because of political debate”
“less employment positions”
“reduce the project accountability”
“high project costs”

## Slide 4
10 PRINCIPLES FOR
SUCCESSFULL PPP PROJECTS
10 PRINCIPLES FOR SUCCESSFUL
PPP PROJECTS

## Slide 5
  Early and comprehensive preparation by both the public and private sectors is the key to successful public/private partnerships
  The tasks of the public and private partners described here should not be perceived as sequential; all are necessary for a successful partnership
1. PREPARE PROPERLY FOR PPP

## Slide 6
  Assess Your Capabilities
  Create a Public Vision
  Be Legislatively Prepared
  Be Resourceful with Funding
  Have the Land Ready
  Manage Expectations
  Establish Feasibility
  Know Your Partners
  Get the Right Team
PPP PROJECTS:
FROM IDEA TO IMPLEMENTATION

## Slide 7
ALL successful projects start with a vision. Without a vision, the project will most likely fail. The vision is the framework for project goals and serves as the benchmark to ensure the realization of joint objectives
2. CREATE A SHARED VISION

## Slide 8
  Creating a vision is not always easy, and it is crucial that the vision is shared
  Sustaining the vision: A vision is not just pretty pictures depicting the ultimate outcome. It involves a strategy for implementation, which includes funding mechanisms (public and private), potential partners (and their responsibilities), and an agenda or time frame for achieving the vision (making the project a reality). These components are all critical for realizing the vision and ensuring that it gets off the boards and onto the ground
2. CREATE A SHARED VISION

## Slide 9
  THE BEGINNING POINT of any successful partnership is for all prospective partners to invest the time and effort necessary to gain a full appreciation of, and respect for, their counterparts in a deal—their background, reputation, experience, needs, financial strength, motivations, expectations, and goals. Choose wisely, because you want partners who will work with you, not against you. Everyone is not in the deal for the same reasons, and without such understanding, trust will never be built, and distrust may cause the deal to unravel
3. UNDERSTAND YOUR PARTNERS
AND KEY PLAYERS

## Slide 10
3. UNDERSTAND YOUR PARTNERS
AND KEY PLAYERS

## Slide 11
“Nothing ventured, nothing gained.” This old proverb captures the essence of the risk/reward relationship inherent in public/private partnerships
Key to having such a partnership produce tangible, positive results is for each partner to understand and appreciate the nature and scope of the opposite party’s potential risks and rewards, as well as its own, so that mutual success is achieved
4. BE CLEAR ON THE RISKS & AWARDS

## Slide 12
All parties need to articulate and agree upon the process to be followed and the rules of engagement to be used to structure a deal with public and private dimensions as early as possible
Create a road map
Define roles and responsibilities
Create checks and balances
5. ESTABLISH A CLEAR
DECISION MAKING PROCESS

## Slide 13
Continue due diligence
  Share information
  Adopt scenario planning
  Pursue creative public/private finance plans
6. MAKE SURE ALL DO THEIR
HOMEWORK

## Slide 14
Secure Consistent and Coordinated Leadership
Any public/private partnership deal needs a champion
Leadership creates positive change. It makes a visible difference
7. LEADERSHIP

## Slide 15
Communicate Early and Often
The more open the communication channels and the more they are used by each partner, the greater the prospects for a successful project outcome and lasting public/private partnership
8. DO NOT FORGET COMMUNICATE
STRATEGY

## Slide 16
Internal communication
Communication is essential to the internal dynamics of a complex partnership structure, allowing distribution of information and implementation of compatible efforts
8. DO NOT FORGET COMMUNICATE
STRATEGY

## Slide 17
FAIRNESS is a value subject to judgment by both sides in any negotiation. Legal documentation provides evidence of the terms that all
Parties agreed to at closing, but fairness is often determined by subsequent changes in fact. Because we cannot anticipate all future changes, fairness will often remain an elusive goal.
9. NEGOTIATE A FAIR DEAL STRUCTURE

## Slide 18
TRUST is one of the overarching values to be realized from the beginning and throughout the PPP process
Given the complex public/private partnership process and structure, trust is required between the multiple actors and entities to enable shared decision making and taking of financial risks
Partners must also ensure that other stakeholders, such as financial investors, as well as the public are dedicated to and trust the project and the partnership
10. BUILD THE TRUST

## Slide 20
CRITICAL FACTOR
TESTED AFTER IMPLEMENTATION

## Slide 21
Appropriate risk allocation and service price are the critical connections between other observed variables
Both factors not only play important role in the process of PPP implementation, but also provide some helpful evidence for performance-based evaluation, the partners’ satisfaction assessment, the project’s viability or the discounted cash flow analysis of a PPP
A lack of clear definition and fair allocation of risk will lead to more uncertainties about the project’s prospects and eventually raise conflicts between the partners
CRITICAL FACTOR
TESTED AFTER IMPLEMENTATION

## Slide 22
  From Whose Perspective?
Policy – was it value for money?
Operational – did I get the bridge I wanted?
Financial – will I get my money back?
Development impact
Project or process?
LESSONS LEARNED
FROM IMPLEMENTATION

## Slide 23
OUTLINE OF BUSINESS CASE IN A
PPP PROJECT

## Slide 24
GATEWAY PROCESS

## Slide 25
KEY MANAGEMENT THEMES
  Fitting business requirements
PFI is the appropriate delivery mechanism
Stakeholder support
Good quality project management
Optimal balance between cost, quality and flexibility
Effective risk allocation and management

## Slide 26
KEY PROJECTS PHASES

## Slide 27
THE EVALUATION MATRIX
FOR THE PHASES

## Slide 28
BENEFITS ACHIEVED
  Delivered tangible improvement in public services
Introduced a more strategic approach to infrastructure investment
Made people think about whole life cost
Developed a greater capacity and competition in the supply markets
Developed efficient capital markets
Improved the public sector client capability
Improved the quality of procurement

## Slide 29
COMMON PROBLEMS
  Allocation of risk and reward
Public sector not clear what it wants
Project complexity exceeds public and private sector capacity
Poor market assessment and management
Appointing/managing advisers
Poor project governance
Affordability issues

## Slide 30
OVERVIEW TO LESSONS LEARNED
  PPPs do not suit every type of infrastructure investment
Public Sector skills are very difficult to retain
Central support is needed
Programs of investment are better than one off deals
Standardisation needs enforcement
Plan for contract management
Change is the norm
Quality control processes

## Slide 31
THE LIST OF SUCCESS FACTORS
PPP PROJECTS
Stable macro-economic condition
Favourable legal framework
Sound economic policy
Available ﬁnancial market
Multi-beneﬁt objectives
Appropriate risk allocation and risk sharing
Commitments and responsibility of public and private sectors
Strong and good private consortium
Good governance
Project technical feasibility

## Slide 32
THE LIST OF SUCCESS FACTORS
PPP PROJECTS
Shared authority between public and private sectors
Political support
Social support
Well organised and committed public agency
Competitive procurement process
Government involvement by providing guarantee
Thorough and realistic assessment of the cost and beneﬁts
Transparency procurement process

## Slide 33
DAVID’S LIST FOR A STARTING
POINT OF PPP
Is the proposed project economically viable?
Will the project satisfy a significant public service need?
Is the project scale achievable by the partners ?
Are the financial contributions from each partner balanced?
Will the project allow an effective allocation of risk to each partner ?
Can the project boundaries be clearly defined?
Will the project guarantee measurable service improvement for customers?

## Slide 34
THANK YOU!
eva@phdstrategy.com